POLICIES AND PROCEDURES

OSS.SOP.XIII.006 Premises

Capital master Plan

GMG/OSS/ISS

OSS Standard Operating Procedure Target Audience: Back Office

DISCLAIMER Standard Operating Procedures (SOPs) provide a step-by-step guide for staff directly involved in the processing of administrative actions to support and facilitate the implementation of WHO policies and procedures. The SOPs are for guidance only; they are neither authoritative nor binding. The SOPs reflect the policies and procedures of WHO at the time of writing; however, policies and procedures change from time-to-time. In the case of a conflict between the SOPs and the WHO eManual provisions, the WHO eManual provisions take precedence.

# DOCUMENT SPECIFICATIONS

| # Version Version | # Date of revision | # Author (s) / Dept / Unit | # Approver | # Indicate which section changed compared to previous version |
| --- | --- | --- | --- | --- |
| 1 | 26.6.2012 | C/ISS –HQ/GMG/OSS/ISS | D/OSS | 1st Draft for Regional review |
| 2 | 1.10.2012 | C/ISS – HQ/GMG/OSS/ISS | D/OSS | 2nd draft for CIMPAV review |
| 3 | 23.10.12 | C/ISS – HQ/GMG/OSS/ISS | LEECH, Bruce; PRESTON, Richard | 3rd draft |
| 4 | 1.11.12 | C/ISS – HQ/GMG/OSS/ISS | LEECH, Bruce; PRESTON, Richard | 4TH draft |
| 5 | 1.11.12 | C/ISS – HQ/GMG/OSS/ISS | LEECH, Bruce; PRESTON, Richard | Final |
| 6 | 17.04/18 | C/ISS – HQ/GMG/OSS/ISS | D/OSS | Edits to reflect remaining of real estate fund |

# INTRODUCTION

  - Overview/Description

The purpose of this document is to describe the maintenance and refurbishment strategy for WHO offices and buildings, the terms of reference for the Capital Investment Master Plan Arbitration and Validation Committee, (CIMPAV) and the procedures for review and update of the Regional and Global Capital Master Plans.

  - General Guidance / Business Rules

Wherever WHO is responsible for the maintenance or repair of the offices that it occupies, a planned, preventative maintenance programme will be employed to reduce the need for reactive and emergency repairs and to reduce operational cost and breakdown. WHO shall aim to maintain and operate facilities in accordance with local legislative requirements.  Capital investments shall be prioritized to facilitate MOSS compliance and eliminate or mitigate health and safety risks.  Wherever possible WHO will seek to improve the accessibility and environmental performance of its facilities.

Capital Investments for WHO offices are evaluated and reviewed by the Capital Investment Master Plan Arbitration and Validation Committee, (CIMPAV).  The Committee makes recommendation for the award of Real estate component of the infrastructure fund for real estate Projects by ADG/GMG.

1.2.1 Global Real estate Inventory

All WHO offices, regardless of size, location, ownership or status must be registered in the WHO Global Real estate Inventory kept by HQ/AMG. Data for each WHO office shall be reviewed and updated annually by each Regional Office (ASO)  before submitting the information to HQ/AMG at year-end (using the template provided in section 1.4.4 Related forms and examples).

1.2.2 Real estate component of the infrastructure fund

WHA resolution WHA23.14, established a Real Estate Fund to provide financial resources for the Organization’s real estate. Through WHA70 (16) it was decided for reporting purposes to merge the real estate and IT fund as the infrastructure fund, whilst maintaining an operational separation between them. The Real Estate component of the infrastructure fund may be used for the maintenance, operation, repairs and alterations to WHO-owned real estate assets, the construction of buildings or extensions to existing buildings, and the acquisition of land which may be required.

AMRO real estate assets are excluded from accessing infrastructure funds due to the AMRO exemption from contributions to the Programme Occupancy Charge (POC) which finances the infrastructure fund.

All Income derived from the use of real estate assets owned or controlled by the Organization shall be credited to the real estate component of the infrastructure fund.  This includes, inter-alia: rents charged for housing, office or use of space for conferences, accommodation, concessions, garage space and any interest earned on the investments of the fund balance.

Operational costs which relate directly to the use or running costs of WHO-owned real estate assets can be charged to the real estate component of the infrastructure fund through specific work plans established for this purpose.

The organization earns rental income by sub-letting part of it facility to other UN organizations or parties at some locations. At the beginning of each biennium awards will be created in the real estate component of the infrastructure  fund where all direct related expenditure is to be charged.  Any surplus earned from rental properties will remain within the real estate component of the infrastructure fund. Refer to FIN.SOP.XII.030 Infrastructure Fund Management for additional detail.

WHA63.7 (2010) and decision WHA69(18) provide for regular income to the real estate component of the infrastructure fund comprising  a contribution of 1% of payroll costs and $10m from non-assessed income per budget period.

1.2.3 The Global Capital Master Plan

The Global Capital Master Plan provides a rolling 10-year global overview of Organizational real estate capital investment priorities and projects.  HQ and Regional Offices (Regional Offices collate the requirements of Country Offices for inclusion in the respective Regional Office Capital Master Plan) update the plan annually, or more frequently as required.  The updates of the Regional Capital Master Plans are submitted to Coordinator GMG/OSS/ISS by 30 July of every year and must be approved by DAF (in Regional Offices) or Director OSS (for the HQ version).  The Regional Office and HQ Capital Master Plans are collated to make a global Capital Master Plan.  Projects included in the Capital Master plans may be financed from the real estate component of the infrastructure fund or from other sources.  Projects with an estimated value of less than USD 50,000 are not included in the Capital Master Plans.

1.2.4 Maintenance strategy

WHO offices should, wherever feasible, operate a preventative maintenance strategy.  A preventative maintenance strategy is defined as a  programme of regular planned interventions to prevent equipment breakdown through inspection, servicing and replacement.

1.2.5 Maintenance of critical equipment

WHO offices should, wherever feasible, identify that equipment or infrastructure which is essential to the operation of that office  (e.g. compressor for a server room cooling system) and complete a risk and impact assessment of a failure.  Based on the results of the risk and impact assessment, appropriate measures should be taken to mitigate the identified risks.

Mitigation measures will depend on the operating environment and individual risk factors at each location, but may include:

- Additional or more frequent inspection and monitoring

- Procurement of spare parts

- Increased servicing and maintenance

- Installation of parallel or “back-up” systems (this option may require a project to be included in the capital master plan for the office)

Critical equipment lists and mitigation measures should be reviewed and updated annually and records kept.  Capital investment requirements should be incorporated in the Capital Master Plan.

  - Capital Investment in Premises

The CIMPAV Committee evaluates priority projects identified in the Global Capital Master Plan and recommends apportionment by ADG/GMG of available infrastructure funds to address those priorities.  The Capital Master Plan provides a mechanism for review  and overview of the Organization’s real estate projects and developments.

1.3.1 Terms of Reference of the CIMPAV

The CIMPAV examines the Global Capital Master Plan and submitted project proposals for infrastructure funds and identifies projects that are considered a priority as determined by an objective scoring using the established priority indicators in the project adjudication matrix (see under 1.4.4 below)  Having identified priority projects, the CIMPAV will make recommendations to the infrastructure fund Manager (ADG/GMG) for the allocation of resources.  Due consideration shall be given to the availability  of  resources and existing commitments and liabilities.

Regional Offices and HQ make applications for use of the infrastructure fund funding by completing project information sheets and submitting them to the Secretary of the CIMPAV  (see example under 1.4.4 below).

Recommendation for project approval shall be given on the understanding that if changing or unforeseen circumstances so require, the Committee may re-examine the project before its final implementation.

The CIMPAV shall regularly review the status and implementation of previously approved projects.

The CIMPAV shall review and endorse updates to the Global Capital Master Plan.  The Secretary will prepare a note-for-the record of each meeting of the CIMPAV for the signature of the Chairman. A copy of this signed note will be distributed to the members.

The Secretary of the Committee should present the following documentation to the CIMPAV at each of its meetings:

- a table summarizing submitted projects and their relative scores according to the project adjudication matrix

- the Project Information sheets for each submitted project (and any supporting documents)

- An update on the Status of the real estate component of the infrastructure fund

- An update on the Status of previously approved projects

Frequency of meetings:

The CIMPAV shall be convened at least twice a year, or as necessary.

1.3.2 New Construction

WHA 23.14 requires that the acquisition of land, or the construction of new buildings, be specifically authorized by the World Health Assembly.  Governing Bodies in HQ must be informed by latest beginning of June for inclusion of the appropriate agenda item in the subsequent Executive Board meeting and thereafter the WHA.

  - Reference Material

    - WHO eManual

- XIII.1.3

    - WHA Resolutions

- WHA23.14

    - Related SOPs

- FIN.SOP.XII.030 Real Estate Fund Management

    - Related Forms/Examples

| Capital Master Plan Project adjudication matrix | Template: summary table of submitted projects | Template: project information sheet | Example of a Capital Master Plan |
| --- | --- | --- | --- |

- PROCESS FLOW

- PROCESS STEPS

| Step | Control (C) | Type | Process | Role / Responsibility |
| --- | --- | --- | --- | --- |
| 1 |  | Off-line | Annual Update Regional and HQ Capital Master Plan by 30 July (approved by DAF or D. OSS) | ASO (Regional Office) ISS (HQ) |
| 2 |  | Off-line | Approve Capital Master Plan | DAF (Regional office) Director OSS (HQ) |
| 3 |  | Off-line | Collation of Regional and HQ Capital Master Plans into Global plan | ISS |
| 4 | C | Off-line | Evaluate Capital Master Plan and establish adjudicated priorities and recommend funding from infrastructure funds to ADG/GMG | CIMPAV |
| 5 | C | Off-line | Approve funding and priority setting | ADG/GMG |
| 6 |  | Off-line | Commences construction procurement and construction | ASO (Regional Office) ISS (HQ) |

- KEY RISKS & COMPENSATING CONTROLS

| Risks | Compensating Controls | Process step |
| --- | --- | --- |
| Inappropriate prioritization of infrastructure fund | Application of objective adjudication matrix indicators and review by CIMPAV and ADG/GMG | 4, 5 |